## Slide 1
CEDAR SENSOR NETWORK • DECISION BRIEF
Staged pilot pays back in 2.8 years — approve Cedar pilot
Field sensor rollout • For the engineering steering group
RECOMMENDATION
Approve a staged pilot
Start bounded. Verify results before any wider rollout.
INVESTMENT
220k
One-off pilot investment
ANNUAL SAVING
80k / year
Recurring annual saving
SIMPLE PAYBACK
2.8 years
220 ÷ 80 = 2.8 years
Decision requested today: approve the staged pilot and its 220k investment.
Cedar sensor network — Decision brief 1 / 4

## Slide 2
PERFORMANCE • ACTUAL VS TARGET
Actual readings reached 92.6% of target across the year
Actual vs target by quarter (units: readings)
Chart: 
| Q1 | Q2 | Q3 | Q4
Actual | 950 | 840 | 850 | 730
Target | 980 | 900 | 960 | 800
All eight values labelled on bars. Units: readings. Value axis starts at zero.
What this means
• Total: 3,370 actual vs 3,640 target (−270)
• Closest: Q1 (−30)
• Widest gap: Q3 (−110)
• Short in all four quarters
Close, but not yet at target — pilot must close the gap.
Cedar sensor network — Decision brief 2 / 4

## Slide 3
SITE COMPARISON • RISK
Central carries most volume but the lowest on-time rate
Site comparison
Site | Volume | On time | Risk
North | 330 | 95% | Staffing
Central | 490 | 86% | Hardware
South | 310 | 88% | Training
North is most reliable on time (95%). Central needs hardware attention; South needs training.
⚠ IMPORTANT RISK
Verify the pilot before wider rollout
Do not scale until pilot evidence confirms performance at each site.
This gate protects the 220k investment.
Cedar sensor network — Decision brief 3 / 4

## Slide 4
PROCESS • NEXT DECISION
Validate before scaling: four steps to a confident decision
Staged pilot process — each step must complete before the next begins.
1 Install
Deploy pilot sensors
2 Calibrate
Tune to site conditions
3 Validate
Check readings against target — decision gate
4 Monitor
Track ongoing performance
▲ Verify here before wider rollout
NEXT DECISION
Approve a staged pilot today — 220k investment, 80k / year saving, 2.8-year payback.
Cedar sensor network — Decision brief 4 / 4