## Slide 1
CEDAR SENSOR NETWORK / ENGINEERING STEERING GROUP
Approve a staged pilot; simple payback is 2.8 years
Field sensor rollout • Validate pilot performance before wider rollout.
INVESTMENT
220k
ANNUAL SAVING
80k / year
SIMPLE PAYBACK
2.8 years
Simple payback = investment / annual saving = 220k / 80k per year = 2.8 years
Decision requested: approve the staged pilot, with validation as the gate to expansion.
Synthetic decision brief • Financial values in thousands (k); currency unspecified
01

## Slide 2
CEDAR SENSOR NETWORK / PERFORMANCE
Actual readings fall short of target in every quarter
Quarterly readings • Actual versus target • All values shown
Chart: 
| Q1 | Q2 | Q3 | Q4
Actual | 950 | 840 | 850 | 730
Target | 980 | 900 | 960 | 800
ANNUAL TOTAL
3,370 / 3,640
Actual / target readings
270 readings below target
Synthetic data • Units: readings
02

## Slide 3
CEDAR SENSOR NETWORK / SITE COMPARISON
Central has the highest volume and lowest on-time rate
Site volume in readings • On-time performance in percent
Site | Volume | On time | Risk
North | 330 | 95% | Staffing
Central | 490 | 86% | Hardware
South | 310 | 88% | Training
ROLLOUT GATE
Verify the pilot before wider rollout
Pilot focus: test Central’s hardware readiness alongside each site’s named risk.
Synthetic site data • Volume units: readings
03

## Slide 4
CEDAR SENSOR NETWORK / EXECUTION & NEXT DECISION
Validate the pilot before deciding on wider rollout
A four-step pilot sequence creates evidence for the steering group’s next decision.
1 Install
2 Calibrate
3 Validate
4 Monitor
Deploy pilot sensors
Check measurement accuracy
Verify performance and site readiness
Track readings and on-time delivery
NEXT DECISION
Expand only after reviewing verified pilot results, site risks and the savings case.
Proposed pilot sequence • Decision owner: engineering steering group
04