## Slide 1
Approve a staged pilot — payback in 2.8 years
Cedar sensor network • Field sensor rollout • For the engineering steering group
RECOMMENDATION: Approve a staged pilot
Pilot first, verify results, then decide on wider rollout. Do not commit to full rollout yet.
220k
Investment (one-time)
80k / year
Annual saving
2.8 years
Simple payback
Simple payback = investment / annual saving = 220 / 80 = 2.8 years (rounded to one decimal)
Why staged?
Limits exposure while real field performance is proven.
Why now?
Actual readings trail target in every quarter (Slide 2).
Guardrail
Verify the pilot before wider rollout (Slide 3).

## Slide 2
Actual readings trail target in every quarter
Cedar sensor network • Quarterly performance • Units: readings
Actual vs target — readings per quarter
Chart: 
| Q1 | Q2 | Q3 | Q4
Actual | 950 | 840 | 850 | 730
Target | 980 | 900 | 960 | 800
Value axis: readings. All eight values are labelled on the chart.
Gap to target
Q1: 950 vs 980 (−30)
Q2: 840 vs 900 (−60)
Q3: 850 vs 960 (−110)
Q4: 730 vs 800 (−70)
Largest gap is Q3 (−110 readings). No quarter met target.
Implication: close the performance gap in a measured pilot before scaling.

## Slide 3
Central has highest volume but lowest on-time rate
Site comparison • Cedar sensor network pilot planning
Site comparison
Site | Volume | On time | Risk
North | 330 | 95% | Staffing
Central | 490 | 86% | Hardware
South | 310 | 88% | Training
North is most reliable (95% on time). Central carries the most volume (490) at 86% on time.
⚠ IMPORTANT RISK
Verify the pilot before wider rollout
Site risks differ — staffing, hardware and training. A single untested rollout could fail differently at each site.
North — 330 · 95%
Best on-time rate. Watch: Staffing.
Central — 490 · 86%
Highest volume, lowest on-time. Watch: Hardware.
South — 310 · 88%
Mid on-time rate. Watch: Training.

## Slide 4
Pilot in four steps — decide after validation
Process and next decision • Cedar sensor network
Staged pilot process
Install
Calibrate
Validate
Monitor
1 · Install
Fit sensors at the pilot site(s).
2 · Calibrate
Tune readings against known references.
3 · Validate
Check actual vs target readings; confirm value.
4 · Monitor
Track ongoing performance and site risks.
NEXT DECISION: Approve a staged pilot
220k investment • 80k annual saving • 2.8-year simple payback. Verify the pilot before wider rollout.