## Slide 1
Approve a staged pilot: 220k investment pays back in 2.8 years
Cedar sensor network · field sensor rollout · decision brief for the engineering steering group (synthetic values)
RECOMMENDATION
Approve a staged pilot
Fund the pilot now, then verify results before wider rollout. Actual readings trailed target in all four quarters, so scale only after the pilot proves out.
220k
Investment
80k
Annual saving
2.8 yrs
Simple payback
How payback is calculated
Investment ÷ annual saving = 220k ÷ 80k = 2.75 → 2.8 years
Readings: 3,370 actual vs 3,640 target for the year (92.6% of target). The staged pilot limits exposure while performance is verified.

## Slide 2
Actual readings missed target in every quarter; widest gap in Q3
Actual vs target readings per quarter, Q1–Q4
Readings per quarter
Chart: 
| Q1 | Q2 | Q3 | Q4
Actual | 950 | 840 | 850 | 730
Target | 980 | 900 | 960 | 800
Gap to target (readings)
Q1
−30
Q2
−60
Q3
−110
Q4
−70
Year
−270
3,370 actual vs 3,640 target = 92.6% of target.

## Slide 3
Central carries the most volume but has the lowest on-time rate
Site comparison for the field sensor rollout
Site | Volume | On time | Risk
North | 330 | 95% | Staffing
Central | 490 | 86% | Hardware
South | 310 | 88% | Training
North leads on time (95%); Central handles 490 of 1,130 total volume (43%) at 86% on time; South is at 88% with a training risk.
IMPORTANT RISK
Verify the pilot before wider rollout
Each site carries a different risk (staffing, hardware, training). A staged pilot confirms results before the network is scaled.

## Slide 4
Four steps take the pilot from install to a verified rollout decision
Staged pilot process for the Cedar sensor network
Install
Calibrate
Validate
Monitor
Wider rollout proceeds only after the pilot is verified.
DECISION REQUESTED
Approve a staged pilot
Next gate: verify the pilot before wider rollout.
220k
Investment
80k
Annual saving
2.8 yrs
Simple payback
Payback = 220k ÷ 80k = 2.75 → 2.8 years