## Slide 1
Approve a staged pilot: $250k pays back in 3.1 years
Cedar sensor network · field sensor rollout · decision brief for the engineering steering group (synthetic values)
RECOMMENDATION
Approve a staged pilot
Fund the pilot now and hold a go/no-go checkpoint before wider rollout. Actual readings trailed target in all four quarters, so scale only after the pilot is verified.
$250k
Investment
$80k
Annual saving
3.1 yrs
Simple payback
How payback is calculated
Investment ÷ annual saving = $250k ÷ $80k = 3.125 → 3.1 years
Readings: 3,370 actual vs 3,640 target for the year (92.6% of target). The staged pilot limits exposure while performance is verified.

## Slide 2
Readings missed target every quarter; Q3 gap was widest
Actual vs target readings per quarter, Q1–Q4 (units: readings)
Readings per quarter (count)
Chart: 
| Q1 | Q2 | Q3 | Q4
Actual | 950 | 840 | 850 | 730
Target | 980 | 900 | 960 | 800
Gap to target (readings)
Q1
−30
Q2
−60
Q3
−110
Q4
−70
Year
−270
3,370 actual vs 3,640 target = 92.6% of target.

## Slide 3
Central has the most volume but lowest on-time rate
Site comparison for the field sensor rollout (volume in readings)
Site | Volume | On time | Risk
North | 330 | 95% | Staffing
Central | 490 | 86% | Hardware
South | 310 | 88% | Training
North leads on time (95%). Central handles 490 of 1,130 total volume (43%) at 86% on time. South is at 88% with a training risk.
IMPORTANT RISK
Verify the pilot before wider rollout
Each site carries a different risk (staffing, hardware, training). A go/no-go checkpoint after the pilot confirms results before the network is scaled.

## Slide 4
Pilot ends at a go/no-go gate before wider rollout
Staged pilot process for the Cedar sensor network
STAGED PILOT
Install
Calibrate
Validate
Monitor
CHECKPOINT
Go / no-go
Is the pilot verified?
Go: pilot verified → proceed to wider rollout. No-go: hold rollout and address site risks (staffing, hardware, training).
DECISION REQUESTED TODAY
Approve a staged pilot
Next decision: go/no-go on wider rollout once the pilot is verified.
$250k
Investment
$80k
Annual saving
3.1 yrs
Simple payback
Payback = $250k ÷ $80k = 3.125 → 3.1 years