## Slide 1
CEDAR SENSOR NETWORK / ENGINEERING STEERING GROUP
Approve a staged pilot; payback is 3.1 years
Field sensor rollout • Validate performance before committing to wider rollout.
INVESTMENT
$250k
ANNUAL SAVING
$80k / year
SIMPLE PAYBACK
3.1 years
Simple payback = investment / annual saving = $250k / ($80k/year) ≈ 3.1 years
Decision requested: approve the staged pilot, with validation as the gate to expansion.
Synthetic decision brief • Financial values in thousands of dollars (k) • Payback rounded to one decimal year
01

## Slide 2
CEDAR SENSOR NETWORK / PERFORMANCE
Actual readings miss target in every quarter
Quarterly readings • Actual versus target
Chart: 
| Q1 | Q2 | Q3 | Q4
Actual | 950 | 840 | 850 | 730
Target | 980 | 900 | 960 | 800
ANNUAL TOTAL
3,370 / 3,640
Actual / target
readings
270 readings
below target
Synthetic data • Units: readings • All eight quarterly values shown
02

## Slide 3
CEDAR SENSOR NETWORK / SITE COMPARISON
Central leads volume but has the lowest on-time rate
Site volume in readings • On-time performance in percent
Site | Volume | On time | Risk
North | 330 | 95% | Staffing
Central | 490 | 86% | Hardware
South | 310 | 88% | Training
CRITICAL ROLLOUT GATE
Verify the pilot
before wider
rollout
Central risk: hardware
Pilot focus: test Central’s hardware readiness and address each site’s named risk.
Synthetic site data • Volume units: readings
03

## Slide 4
CEDAR SENSOR NETWORK / EXECUTION & NEXT DECISION
Gate wider rollout on a post-pilot go/no-go decision
Complete the four-step pilot, then review verified results, site risks and the savings case.
1 Install
2 Calibrate
3 Validate
4 Monitor
Deploy pilot
sensors
Check measurement
accuracy
Verify performance
and site readiness
Track readings and
on-time delivery
POST-PILOT CHECKPOINT / ENGINEERING STEERING GROUP
GO: approve expansion if the evidence supports rollout.
NO-GO: hold expansion; resolve gaps and revalidate.
Proposed pilot sequence • Decision owner: engineering steering group
04