## Slide 1
ASTER COLD-CHAIN | REGIONAL DISTRIBUTION CAPACITY | OPERATIONS COMMITTEE
Approve a staged pilot: a $310k investment saves $120k a year and pays back in 2.6 years
RECOMMENDATION
Approve a staged pilot
Start with a limited stage-one pilot, verify results at a go/no-go checkpoint, then decide on wider rollout. Actual shipments ran below target in every quarter (4,310 vs 4,560), so added capacity is worth testing before scaling.
Investment
$310k
one-time
Annual saving
$120k
per year
Simple payback
2.6
years
How payback is calculated
Simple payback = investment / annual saving = $310k / $120k = 2.58, rounded to 2.6 years
Synthetic values for a fictional decision brief. Financial figures in thousands of dollars ($k).

## Slide 2
PERFORMANCE VS TARGET
Shipments missed target in all four quarters; the gap narrowed from 100 in Q2 to 30 in Q3 and Q4
Actual vs target shipments by quarter (shipments)
Chart: 
| Q1 | Q2 | Q3 | Q4
Actual | 1180 | 730 | 1210 | 1190
Target | 1270 | 830 | 1240 | 1220
Gap to target (shipments)
Q1
-90
Q2
-100
Q3
-30
Q4
-30
Full year
-250
4,310 actual vs 4,560 target shipments (94.5% of target)

## Slide 3
SITE COMPARISON
South leads with 390 shipments and 97% on time, but each site carries a distinct risk to verify
Site performance (volume in shipments)
Site | Volume | On time | Risk
North | 350 | 93% | Staffing
Central | 250 | 91% | Hardware
South | 390 | 97% | Training
Central has the lowest volume (250) and on-time rate (91%); North sits in between at 350 and 93%.
KEY RISK
Verify the pilot before wider rollout
Site risks differ (staffing, hardware, training), so pilot results may not transfer directly. Confirm savings and on-time performance at the go/no-go checkpoint before committing beyond stage one.

## Slide 4
PILOT PROCESS AND NEXT DECISION
Approve stage one now; a go/no-go checkpoint after the four-step pilot gates any wider rollout
1
Receive
2
Inspect
3
Route
4
Dispatch
GO / NO-GO
Checkpoint after the pilot
Stage-one pilot: each shipment moves through all four steps in sequence. Go only if savings and on-time performance are confirmed.
NEXT DECISION
Approve stage one: $310k pilot investment
Expected $120k annual saving. Simple payback = $310k / $120k = 2.58, rounded to 2.6 years. Wider rollout proceeds only after a go decision at the checkpoint.