## Slide 1
SIMULATED INCIDENT REVIEW · ALL DATA SYNTHETIC
Service disruption, 09:00–10:06
A fictional incident, recounted step by step to ground our process-improvement discussion
Bottom line
Recovery is verified: the error rate was back to baseline at 10:06. Preventing recurrence still depends on two planned actions.
66 min
incident window, 09:00 deployment to 10:06 baseline
11.0%
of requests failed (1,100 of 10,000)
Cause: hypothesis
Retry amplification suspected; causal load test not yet completed

## Slide 2
1,100 of 10,000 requests failed — 11.0% of window traffic
Request outcomes during the incident window, 09:00–10:06 (counts of requests)
8,900 succeeded (89.0%)
1,100 failed (11.0%)
10,000
requests in the incident window
1,100 ÷ 10,000
= 11.0% window-wide failure rate
Caveat: requests ≠ people
Counts refer to requests, not distinct users. The number of affected users is unknown.

## Slide 3
66 minutes from deployment to baseline
Event timeline, 09:00–10:06 (positions to scale in minutes)
09:00
Deployment
09:08
First alert
09:17
Investigation starts
09:35
Rollback begins
09:48
Rollback complete
10:06
Baseline restored
Alert → rollback start: 27 min
(09:08 → 09:35)
Rollback duration: 13 min
(09:35 → 09:48)
Rollback done → baseline: 18 min
(09:48 → 10:06)

## Slide 4
Error rate peaked at 25% at 09:30, then fell to 1% by 10:15
Error rate (% of requests) at six observation times
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate (%) | 2 | 18 | 25 | 14 | 4 | 1
Peak 25% at 09:30 — 23 points above the 2% reading at 09:00
Rollback ran 09:35–09:48; readings fell 25% → 14% → 4%
Point-in-time snapshots, not the 11.0% window-wide rate (1,100 ÷ 10,000). The 10:15 reading falls after the window closed at 10:06.

## Slide 5
Saturation and recovery were observed; the cause is still a hypothesis
OBSERVED
Connection pool saturation after the 09:00 deployment
Recovery after rollback (complete 09:48; baseline 10:06)
WORKING HYPOTHESIS
Retry amplification under the new configuration
Not yet tested: causal load test (Owner B, due day 7, planned)
The observations are consistent with the hypothesis but do not establish cause.

## Slide 6
Response flow: verify baseline only after rollback
Five steps in order, with the times observed in this simulation
1 Detection
First alert 09:08
2 Triage
Investigation 09:17
3 Rollback
09:35–09:48
4 Verify baseline
10:06
5 Retrospective
This review
On-call
Handles the rollback
Service owner
Authorizes restoration
Verification follows rollback: complete 09:48, baseline confirmed 10:06 (+18 min)

## Slide 7
Follow-up actions: 1 of 3 complete, 2 still planned
Owner, deadline and status, ordered by deadline
Owner | Action | Deadline | Status
Owner C | Add saturation alert | Day 5 | Complete
Owner B | Run causal load test | Day 7 | Planned
Owner A | Cap retries | Day 10 | Planned
1 complete
Saturation alert (day 5)
2 planned
Load test (day 7), retry cap (day 10)
For discussion: the load test (day 7) is due before the retry cap (day 10) — should its results shape the cap?

## Slide 8
Three lessons to carry into process discussions
1
Separate observed evidence from the root-cause hypothesis
2
Preserve the distinction between failed requests and affected people
3
Recovery is verified; preventing recurrence still depends on planned work
Next step
Track the load test (day 7) and retry cap (day 10) to completion