## Slide 1
Simulated Service Disruption — Review
Fictional incident • 09:00–10:14 • For process-improvement discussion
What happened
A deployment at 09:00 was followed by rising errors, investigation, and a rollback. Error rate returned to baseline at 10:14.
This is a fictional, simulated incident. All data are synthetic.
74 min
Total window 09:00–10:14
12.8%
Failed requests in window
10,000
Requests in window
1,280
Failed requests
Decision focus for managers: Recovery is verified. Preventing recurrence still depends on planned work — capping retries and completing a causal load test.
Simulated — synthetic data • 1 / 8

## Slide 2
Impact: 1,280 of 10,000 requests failed
Window-wide request counts, 09:00–10:14 • Requests are not distinct users
10,000
Requests in incident window
1,280
Failed requests
12.8%
1,280 ÷ 10,000 failed
8,720
Succeeded (87.2%)
Requests by outcome — count of requests
Chart: 
| Incident window
Succeeded | 8720
Failed | 1280
What we do not know
Distinct affected users: UNKNOWN
One person may account for many requests, so 1,280 failed requests ≠ 1,280 affected people.
Simulated — synthetic data • 2 / 8

## Slide 3
Timeline: 74 minutes from deploy to baseline
09:00 deployment to 10:14 baseline • Cards alternate for readability
09:00
Deployment
09:08
First alert
(+8 min)
09:17
Investigation starts
09:35
Rollback begins
09:48
Rollback complete
(13 min)
10:14
Baseline restored
Duration: 09:00 → 10:14 = 74 minutes
Simulated — synthetic data • 3 / 8

## Slide 4
Error rate peaked at 25% at 09:30
Spot observations every 15 minutes — not the 12.8% window-wide rate
Error rate (%) at each observation time
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate (%) | 2 | 18 | 25 | 14 | 4 | 1
Peak
25% at 09:30
before rollback at 09:35
Recovery
4% at 10:00 → 1% at 10:15
near 2% start point
All six observations shown: 2 / 18 / 25 / 14 / 4 / 1 %. Do not equate any single point with the 12.8% window-wide rate.
Simulated — synthetic data • 4 / 8

## Slide 5
Evidence is observed; cause is still a hypothesis
Keep what was seen separate from what is proposed
Observed
Connection pool saturation after the 09:00 deployment.
Recovery after rollback was complete at 09:48.
Working hypothesis
Retry amplification under the new configuration may have driven saturation.
Not yet proven.
Not yet completed
A causal load test has not yet been completed.
Root cause therefore remains unconfirmed.
Implication: treat retry amplification as the leading explanation to test — not as an established root cause.
Simulated — synthetic data • 5 / 8

## Slide 6
Response: rollback first, then verify baseline
Verification comes after rollback — not before it
Detection
Triage
Rollback
Verify baseline
Retrospective
On-call
Handles the rollback (09:35–09:48).
Service owner
Authorizes restoration once baseline is verified (10:14).
Sequence preserved: Rollback → Verify baseline → Retrospective
Simulated — synthetic data • 6 / 8

## Slide 7
Actions: 1 complete, 2 still planned
Planned actions are not complete — deadlines in days from incident
Owner | Action | Deadline | Status
Owner C | Add saturation alert | Day 5 | Complete
Owner B | Run causal load test | Day 7 | Planned
Owner A | Cap retries | Day 12 | Planned
1 / 3
Actions complete
2 / 3
Still planned
Earliest open deadline: Owner B's causal load test by day 7. Retry cap (Owner A, day 12) is the last planned step.
Simulated — synthetic data • 7 / 8

## Slide 8
Lessons: what to carry into process improvement
Three distinctions to preserve in every future review
1 Evidence ≠ cause
Separate observed evidence (pool saturation; recovery after rollback) from the root-cause hypothesis (retry amplification).
2 Requests ≠ people
Preserve the distinction between 1,280 failed requests and affected people. Distinct affected users remain unknown.
3 Recovered ≠ prevented
Recovery is verified at 10:14. Preventing recurrence still depends on planned work: load test by day 7, retry cap by day 12.
Decision: close the incident as recovered — keep prevention open until the planned actions are done.
Fictional simulation • All data are synthetic
Simulated — synthetic data • 8 / 8