## Slide 1
Simulated service disruption: what happened and what is next
Fictional service incident · window 09:00–10:14 · all data synthetic
A 09:00 deployment led to elevated request errors; rollback restored baseline by 10:14.
This review recounts the sequence of events to give a shared basis for process-improvement discussion.
74 min
Incident window, 09:00–10:14
12.8%
Requests failed (1,280 of 10,000)
1 of 3
Follow-up actions complete
DISCUSSION FOCUS
Recovery is verified. Preventing recurrence still depends on two planned actions: a causal load test (day 7) and capping retries (day 12).

## Slide 2
Impact: 1,280 of 10,000 requests failed (12.8%)
Counts are requests in the 09:00–10:14 window, not distinct users
Requests in incident window (count)
Chart: 
| Total requests | Succeeded | Failed
Requests | 10000 | 8720 | 1280
1,280 ÷ 10,000 = 12.8%
Failed requests as a share of all requests in the 74-minute window. 8,720 requests succeeded.
Unknown: distinct affected users
One person may account for several failed requests, so the 1,280 request count cannot be converted into a count of affected people.

## Slide 3
Timeline: 74 minutes from deployment to baseline
Six key events, 09:00–10:14, positioned to scale
09:00
Deployment released
09:08 (+8 min)
First alert fires
09:17 (+17 min)
Investigation starts
09:35 (+35 min)
Rollback begins
09:48 (+48 min)
Rollback complete
10:14 (+74 min)
Error rate at baseline
rollback: 13 min
verification: 26 min
Gaps to discuss: 8 min to first alert · 9 more to start investigating · 18 more to begin rollback · 13 min rollback · 26 min until baseline confirmed (8+9+18+13+26 = 74 min)

## Slide 4
Error rate peaked at 25% at 09:30, then fell to 1% by 10:15
Six point-in-time readings, % of requests erroring; synthetic data
Error rate at each reading (%)
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate (%) | 2 | 18 | 25 | 14 | 4 | 1
25%
Peak reading, 09:30
The 10:15 reading (1%) falls just after baseline returned at 10:14.
Not the window-wide rate
These are snapshots. The 12.8% figure is failed ÷ total requests (1,280 ÷ 10,000); the six readings average 10.7%, which does not reproduce it.

## Slide 5
Evidence: what we observed vs. what we suspect
Root cause stays a working hypothesis until a causal load test is completed
OBSERVED
Facts from monitoring
• Connection pool saturated after the 09:00 deployment
• Service recovered after rollback (complete 09:48; baseline 10:14)
WORKING HYPOTHESIS
Retry amplification
Retries under the new configuration may have multiplied load on the pool. Consistent with observations, but not yet demonstrated.
OPEN
Causal load test not yet completed
Planned: Owner B, by day 7
Treat retry amplification as a working explanation, not a confirmed root cause.

## Slide 6
Response path: detect, triage, roll back, then verify
Baseline verification follows rollback; the service owner authorizes restoration
Detection
Triage
Rollback
Verify baseline
Retrospective
09:08 first alert
From 09:17
09:35–09:48
Baseline at 10:14
This review
ON-CALL
Handles the rollback
Started 09:35, completed 09:48 (13 min).
SERVICE OWNER
Authorizes restoration
Verification comes after rollback, never before it: 26 min of checks, baseline confirmed at 10:14.

## Slide 7
Follow-up actions: 1 of 3 complete, 2 still planned
Owner, deadline and status for each follow-up action, ordered by deadline
Owner | Action | Deadline | Status
Owner C | Add saturation alert | Day 5 | Complete
Owner B | Run causal load test | Day 7 | Planned
Owner A | Cap retries | Day 12 | Planned
1 complete
Saturation alert (Owner C)
2 planned
Load test (day 7), retry cap (day 12)
Until the load test and retry cap are done, the suspected recurrence path remains open.

## Slide 8
Lessons for process improvement
Three distinctions to carry into the next review
Evidence ≠ hypothesis
Pool saturation and recovery were observed. Retry amplification stays unproven until the load test.
Requests ≠ people
1,280 failed requests (12.8% of 10,000). Distinct affected users are unknown.
Recovered ≠ prevented
Baseline was verified at 10:14. Preventing recurrence depends on planned work.
Next step: review the load-test result (day 7) before confirming a root cause, and track the retry cap through day 12.