## Slide 1
SERVICE INTERRUPTION
01 / 08
SUMMARY / FICTIONAL INCIDENT / INTERNAL TECHNICAL REVIEW
66 MIN
Incident window: 09:00–10:06
RECOVERY VERIFIED
Error rate returned to baseline at 10:06, after rollback completed at 09:48.
1,000 failed requests
of 9,000 total
Connection pool
saturation observed
Root cause remains
a working hypothesis
All data are synthetic. • Scope, sequence and evidence reviewed separately.

## Slide 2
IMPACT: REQUESTS, NOT PEOPLE
02 / 08
Incident-window totals | 09:00–10:06
11.1%
Window-wide failure rate
1,000 ÷ 9,000 × 100
= 11.1% rounded
9,000 TOTAL REQUESTS
Chart: 
| Failed | Did not fail
Requests | 1000 | 8000
Unit: requests • 9,000 − 1,000 = 8,000 did not fail
Distinct affected users are unknown. Request counts do not measure people.
All data are synthetic. • Failure rate uses all requests in the incident window.

## Slide 3
66 MINUTES, SIX MILESTONES
03 / 08
TIMELINE / Positions reflect elapsed time from deployment
09:00
Deployment
09:08
First alert
09:17
Investigation starts
09:35
Rollback begins
09:48
Rollback complete
10:06
Error rate returns
to baseline
8 min to first alert • 13 min rollback • 18 min from rollback completion to baseline
All data are synthetic. • Total duration: 10:06 − 09:00 = 66 minutes.

## Slide 4
ERROR RATE: SIX OBSERVATIONS
04 / 08
Unit: percent (%) / Observation times span 09:00–10:15
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate (%) | 2 | 18 | 25 | 14 | 4 | 1
25%
Highest supplied observation
at 09:30
Baseline return was recorded at 10:06, between chart observations.
Window-wide rate = 11.1% from request totals. These six observations are a separate measure.
All data are synthetic. • The 10:15 observation falls outside the 09:00–10:06 incident window.

## Slide 5
EVIDENCE BEFORE EXPLANATION
05 / 08
The observed sequence supports investigation; causation remains untested.
OBSERVED
Connection pool saturation after deployment.
Recovery after rollback.
WORKING
HYPOTHESIS
Retry amplification under the new configuration.
A causal load test has not yet been completed.
All data are synthetic. • Temporal association does not establish root cause.

## Slide 6
RESPONSE: ROLLBACK, THEN VERIFY
06 / 08
Operational sequence and restoration authority
1 Detection
2 Triage
3 Rollback
4 Verify
baseline
5
Retrospective
09:08 first alert
09:17 investigation starts
09:35–09:48
On-call executes
10:06
Baseline returns
On-call handles rollback. The service owner authorizes restoration.
All data are synthetic. • Baseline verification follows rollback.

## Slide 7
ACTIONS: TWO STILL PLANNED
07 / 08
Owners, deadlines and current status / Deadlines shown as supplied day numbers
Owner | Action | Deadline | Status
Owner A | Cap retries | Day 10 | Planned
Owner B | Run causal load test | Day 7 | Planned
Owner C | Add saturation alert | Day 5 | Complete
1 of 3 actions complete. Retry controls and causal validation remain planned.
All data are synthetic. • Planned work is not represented as completed.

## Slide 8
RECOVERED. WORK REMAINS.
08 / 08
LESSONS / Preserve the boundaries of what the evidence supports
01
SEPARATE OBSERVATION FROM HYPOTHESIS
Saturation and recovery were observed; retry amplification remains unproven.
02
KEEP REQUESTS DISTINCT FROM PEOPLE
1,000 failed requests; the number of distinct affected users is unknown.
RECOVERY IS VERIFIED
Preventing recurrence still depends on the planned work.
All data are synthetic. • Carry the open actions into the retrospective.