## Slide 1
01 / SUMMARY
66 MINUTES.
RECOVERY VERIFIED.
Fictional service interruption | 09:00–10:06
START
09:00
Deployment
RESPONSE
09:35–09:48
Rollback
RECOVERY
10:06
Error rate at baseline
SYNTHETIC DATA • FICTIONAL INCIDENT • INTERNAL TECHNICAL REVIEW
01 / 08

## Slide 2
02 / IMPACT
1,000 REQUESTS FAILED
Incident window: 09:00–10:06 • Counts measure requests
11.1%
1,000 failed ÷ 9,000 total
= 11.1% window-wide
REQUEST OUTCOMES • NUMBER OF REQUESTS
Chart: 
| Successful | Failed
Requests | 8000 | 1000
Distinct affected users are unknown. Request counts do not identify affected people.
SYNTHETIC DATA • FICTIONAL INCIDENT • INTERNAL TECHNICAL REVIEW
02 / 08

## Slide 3
03 / TIMELINE
FROM DEPLOYMENT TO BASELINE
66 minutes elapsed • Event positions reflect elapsed time
09:00
Deployment
09:08
First alert
09:17
Investigation starts
09:35
Rollback begins
09:48
Rollback complete
10:06
Error rate returns
to baseline
8 min to alert • 13 min rollback • 18 min from rollback completion to baseline
SYNTHETIC DATA • FICTIONAL INCIDENT • INTERNAL TECHNICAL REVIEW
03 / 08

## Slide 4
04 / RATES
SIX OBSERVATIONS. A CLEAR SURGE.
OBSERVED ERROR RATE (%)
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate (%) | 2 | 18 | 25 | 14 | 4 | 1
25%
Highest sampled rate
at 09:30
10:15 sample is after the incident window.
Sampled rates differ from the window-wide rate: 1,000 ÷ 9,000 = 11.1%.
SYNTHETIC DATA • FICTIONAL INCIDENT • INTERNAL TECHNICAL REVIEW
04 / 08

## Slide 5
05 / EVIDENCE
OBSERVATIONS ≠ PROVEN CAUSE
OBSERVED
Connection pool saturation after deployment.
Recovery after rollback.
WORKING HYPOTHESIS
Retry amplification under the new configuration.
A causal load test has not yet been completed.
The root-cause hypothesis remains unconfirmed.
SYNTHETIC DATA • FICTIONAL INCIDENT • INTERNAL TECHNICAL REVIEW
05 / 08

## Slide 6
06 / RESPONSE
ROLL BACK. THEN VERIFY.
Response sequence • Verification follows rollback
01
Detection
02
Triage
03
Rollback
04
Verify baseline
05
Retrospective
ON-CALL
Handles rollback
SERVICE OWNER
Authorizes restoration
SYNTHETIC DATA • FICTIONAL INCIDENT • INTERNAL TECHNICAL REVIEW
06 / 08

## Slide 7
07 / ACTIONS
TWO PLANNED. ONE COMPLETE.
Track the remaining work through delivery and validation.
Owner | Action | Deadline | Status
Owner A | Cap retries | By day 10 | Planned
Owner B | Run causal load test | By day 7 | Planned
Owner C | Add saturation alert | By day 5 | Complete
Recurrence prevention still depends on the planned work.
SYNTHETIC DATA • FICTIONAL INCIDENT • INTERNAL TECHNICAL REVIEW
07 / 08

## Slide 8
08 / LESSONS
RECOVERED. WORK REMAINS.
01
SEPARATE EVIDENCE FROM HYPOTHESIS
Saturation and recovery were observed; retry amplification remains a hypothesis.
02
KEEP REQUESTS DISTINCT FROM PEOPLE
1,000 failed requests. Distinct affected users are unknown.
03
VERIFY RECOVERY. FINISH PREVENTION WORK.
Recovery is verified. Preventing recurrence still depends on planned retry limits and the causal load test.
SYNTHETIC DATA • FICTIONAL INCIDENT • INTERNAL TECHNICAL REVIEW
08 / 08