## Slide 1
FICTIONAL SERVICE INCIDENT • INTERNAL TECHNICAL REVIEW
SERVICE INTERRUPTION
What happened, what we observed — and what remains unproven.
INCIDENT WINDOW
09:00 – 10:14 • 74 MINUTES
Deployment at 09:00 → error rate back to baseline at 10:14
Recovery is verified.
Root cause is not.
All data are synthetic. Conclusions preserve the distinction between observed evidence and hypothesis.
01 / 08

## Slide 2
02 • IMPACT
1,180 OF 9,000 REQUESTS FAILED
Requests in the incident window (count) — succeeded vs. failed
Chart: 
| Succeeded | Failed
Requests | 7820 | 1180
WINDOW-WIDE FAILURE RATE
13.1%
1,180 ÷ 9,000 = 13.1%
7,820 succeeded • 86.9%
9,000 − 1,180 = 7,820
Requests ≠ people.
Distinct affected users: UNKNOWN
Do not infer 1,180 affected users from 1,180 failed requests. One user can make many requests; counts here are requests only.
02 / 08

## Slide 3
03 • TIMELINE
74 MINUTES: DEPLOY TO RECOVERY
09:00
Deployment
09:08
First alert
09:17
Investigation starts
09:35
Rollback begins
09:48
Rollback complete
10:14
Error rate at baseline
8 min to first alert • 35 min to rollback • 13 min rollback (09:35–09:48) • 26 min after rollback to baseline
03 / 08

## Slide 4
04 • RATES
ERROR RATE PEAKED AT 25%
Error rate (%) — six observations, 09:00 to 10:15
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate % | 2 | 18 | 25 | 14 | 4 | 1
PEAK 25% at 09:30
23 points above 09:00 (2%)
RECOVERY 4% at 10:00
1% at 10:15 — near baseline
Six snapshots ≠ 13.1%
window-wide rate.
Read the shape over time. Do not average these six points into the 1,180 ÷ 9,000 window rate.
04 / 08

## Slide 5
05 • EVIDENCE
OBSERVED ≠ EXPLAINED
● OBSERVED
• Connection pool saturation after deployment
• Recovery after rollback
Timing is established.
? WORKING HYPOTHESIS
Retry amplification under the new configuration.
Plausible — not proven.
○ NOT YET DONE
A causal load test has not yet been completed.
No causal claim yet.
CONCLUSION: Saturation and recovery are observed. Retry amplification remains a hypothesis to test.
05 / 08

## Slide 6
06 • RESPONSE
ROLL BACK, THEN VERIFY
01
DETECTION
02
TRIAGE
03
ROLLBACK
04
VERIFY BASELINE
05
RETROSPECTIVE
ON-CALL
Handles rollback
SERVICE OWNER
Authorizes restoration
Order matters: verification comes after rollback — not before it. Baseline confirmed at 10:14.
06 / 08

## Slide 7
07 • ACTIONS
1 DONE. 2 STILL PLANNED.
Action | Owner | Deadline | Status
Cap retries | Owner A | Day 12 | Planned
Run causal load test | Owner B | Day 7 | Planned
Add saturation alert | Owner C | Day 5 | Complete
NEXT DUE: Day 7
Causal load test (Owner B)
THEN: Day 12
Cap retries (Owner A)
COMPLETE: Day 5
Saturation alert (Owner C)
Planned actions are not complete. Prevention depends on the Day 7 and Day 12 work landing.
07 / 08

## Slide 8
08 • LESSONS
KEEP THE DISTINCTIONS SHARP
01
Separate observed evidence from the root-cause hypothesis.
Saturation and recovery were seen. Retry amplification is still to be tested.
02
Preserve the distinction between failed requests and affected people.
1,180 failed requests (13.1% of 9,000). Distinct affected users remain unknown.
03
Recovery is verified; preventing recurrence still depends on planned work.
Baseline at 10:14. Causal load test (Day 7) and retry cap (Day 12) are still planned.
DECISION: Treat this incident as recovered — not yet explained, and not yet prevented.
08 / 08