## Slide 1
INCIDENT SUMMARY · FICTIONAL SERVICE · SYNTHETIC DATA
Service interruption, 09:00–10:14
74 min
Deployment (09:00) to error-rate baseline (10:14)
13.1%
Requests failed: 1,180 of 9,000 in the window
Recovered
Rollback complete 09:48; baseline verified 10:14
Bottom line: rollback restored service. Root cause is still a hypothesis (retry amplification) until a causal load test is completed.

## Slide 2
1,180 of 9,000 requests failed
Requests in the 09:00–10:14 window (count)
Chart: 
| Total requests | Succeeded | Failed
Requests | 9000 | 7820 | 1180
13.1%
of requests failed in the window
1,180 failed ÷ 9,000 total = 13.1%
7,820 succeeded = 86.9%
CAVEAT
Counts are requests, not people. Distinct affected users are unknown — do not report 1,180 as users impacted.

## Slide 3
74 minutes, deploy to baseline
Scale: minutes after 09:00
09:00
Deployment
09:17 +17
Investigation starts
09:48 +48
Rollback complete
09:08 +8
First alert
09:35 +35
Rollback begins (13 min to complete)
10:14 +74
Error rate back to baseline
Intervals: detect 8 min · alert→investigate 9 · investigate→rollback 18 · rollback 13 · rollback→baseline 26 = 74 min

## Slide 4
Error rate peaked at 25% at 09:30
Observed error rate at each timestamp (% of requests)
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate (%) | 2 | 18 | 25 | 14 | 4 | 1
READ THIS CORRECTLY
Six point observations: 2 → 18 → 25 → 14 → 4 → 1%.
Not the window-wide rate. Across the full window, 1,180 of 9,000 requests failed (13.1%).
The 10:15 reading (1%) falls after the window ended at 10:14.

## Slide 5
What we saw vs. what we think
OBSERVED
Connection pool saturation after the 09:00 deployment.
Recovery after the rollback (complete 09:48; baseline 10:14).
WORKING HYPOTHESIS
Retry amplification under the new configuration.
Plausible, but not yet tested.
Status: causal load test not yet completed — root cause is unconfirmed.

## Slide 6
Response: roll back, then verify
1 Detection
2 Triage
3 Rollback
4 Verify baseline
5 Retrospective
09:08 alert
09:17
09:35–09:48
10:14
After recovery
ON-CALL
Handles the rollback.
SERVICE OWNER
Authorizes restoration. Verification follows rollback, never precedes it.

## Slide 7
1 of 3 actions complete
Follow-up actions, sorted by deadline
Owner | Action | Deadline | Status
Owner C | Add saturation alert | Day 5 | Complete
Owner B | Run causal load test | Day 7 | Planned
Owner A | Cap retries | Day 12 | Planned
2 planned
The load test (day 7) and retry cap (day 12) are not done. Recurrence risk remains open.
The load test should confirm or reject the retry-amplification hypothesis before the retry cap is treated as the fix.

## Slide 8
Lessons
01
Separate observed evidence (pool saturation, recovery after rollback) from the root-cause hypothesis (retry amplification).
02
Preserve the distinction between failed requests (1,180 of 9,000) and affected people (unknown).
03
Recovery is verified (baseline at 10:14). Preventing recurrence still depends on planned work: load test and retry cap.