## Slide 1
SIMULATED SERVICE DISRUPTION • OPERATIONS REVIEW
Summary
Recovery is verified.
Prevention work remains.
A fictional incident for discussing detection, response and process improvement.
INCIDENT WINDOW
09:00–10:06
66 minutes
Review focus: what happened, what the evidence supports, and which actions remain open.
All data are synthetic • Fictional incident
01 / 08

## Slide 2
SIMULATED SERVICE DISRUPTION • OPERATIONS REVIEW
Impact
11.0% of requests failed during the incident window.
TOTAL REQUESTS • 09:00–10:06
10,000
Requests, not distinct users
FAILED REQUESTS
1,100 / 11.0%
1,100 ÷ 10,000 × 100 = 11.0%
8,900 requests did not fail
10,000 − 1,100 = 8,900
Distinct affected users: unknown.
Request counts do not establish a people count.
All data are synthetic • Fictional incident
02 / 08

## Slide 3
SIMULATED SERVICE DISRUPTION • OPERATIONS REVIEW
Timeline
66 minutes from deployment to baseline • Markers are spaced by elapsed time.
09:00
Deployment
09:08
First alert
09:17
Investigation
starts
09:35
Rollback begins
09:48
Rollback
complete
10:06
Error rate returns
to baseline
Elapsed intervals: alert in 8 min • investigation 9 min later • rollback took 13 min • baseline 18 min after rollback
All data are synthetic • Fictional incident
03 / 08

## Slide 4
SIMULATED SERVICE DISRUPTION • OPERATIONS REVIEW
Rates
Observed error rate peaked at 25% at 09:30.
ERROR RATE (%) • SIX OBSERVATIONS
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate (%) | 2 | 18 | 25 | 14 | 4 | 1
11.0%
Window-wide failure rate
The six observations do not establish the window-wide rate.
10:15 is after the incident window.
All data are synthetic • Incident window: 09:00–10:06
04 / 08

## Slide 5
SIMULATED SERVICE DISRUPTION • OPERATIONS REVIEW
Evidence
The observations support investigation; causality is still untested.
OBSERVED
Connection pool saturation after deployment.
Recovery after rollback.
WORKING HYPOTHESIS
Retry amplification under the new configuration.
Evidence gap: a causal load test has not yet been completed.
All data are synthetic • Fictional incident
05 / 08

## Slide 6
SIMULATED SERVICE DISRUPTION • OPERATIONS REVIEW
Response
Rollback comes before baseline verification.
1
Detection
2
Triage
3
Rollback
4
Verify
baseline
5
Retrospective
On-call
Handles rollback
Service owner
Authorizes restoration
All data are synthetic • Read the response sequence from left to right
06 / 08

## Slide 7
SIMULATED SERVICE DISRUPTION • OPERATIONS REVIEW
Actions
One action is complete; two remain planned.
Action | Owner | Deadline | Status
Cap retries | Owner A | Day 10 | Planned
Run causal load test | Owner B | Day 7 | Planned
Add saturation alert | Owner C | Day 5 | Complete
Discussion priority: use the planned causal load test to evaluate the retry-amplification hypothesis.
All data are synthetic • Deadlines are expressed as supplied day numbers
07 / 08

## Slide 8
SIMULATED SERVICE DISRUPTION • OPERATIONS REVIEW
Lessons
KEEP EVIDENCE AND HYPOTHESIS SEPARATE
Observed saturation is evidence; retry amplification is a hypothesis.
KEEP REQUESTS AND PEOPLE DISTINCT
1,100 failed requests. Distinct affected users remain unknown.
CARRY FORWARD
Recovery
is verified.
Preventing recurrence still depends on planned work.
Next discussion: how will the planned work establish evidence that recurrence risk is reduced?
All data are synthetic • Fictional incident
08 / 08