## Slide 1
01 SUMMARY | FICTIONAL INCIDENT | SYNTHETIC DATA
Service interruption
09:00–10:06
Errors rose after the 09:00 deployment; rollback restored the baseline error rate by 10:06.
66 min
Incident window, 09:00–10:06
9,000
Requests in the window
1,000
Failed requests
11.1%
Of requests failed (1,000 ÷ 9,000)
Status: recovery verified | preventing recurrence still depends on 2 planned actions

## Slide 2
02 IMPACT
1 in 9 requests failed
Request counts in the incident window, 09:00–10:06
Chart: 
| Requests in window | Succeeded | Failed
Requests | 9000 | 8000 | 1000
Succeeded = 9,000 − 1,000 = 8,000 requests
11.1%
of requests failed
1,000 ÷ 9,000 = 11.1%
CAVEAT
Counts are requests, not users. Distinct affected users are unknown.

## Slide 3
03 TIMELINE
66 minutes from deployment to baseline
09:00
Deployment
09:08
First alert
09:17
Investigation starts
09:35
Rollback begins
09:48
Rollback complete
10:06
Error rate back at baseline
Deploy → alert 8 min | alert → rollback start 27 min | rollback 13 min | rollback complete → baseline 18 min

## Slide 4
04 ERROR RATES
Sampled error rate peaked at 25% at 09:30
Error rate (% of requests) at each of six sample times
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate (%) | 2 | 18 | 25 | 14 | 4 | 1
25%
Peak sample, 09:30
1%
Last sample, 10:15 (after window closed)
Point-in-time samples, not the window-wide rate: 11.1% = 1,000 ÷ 9,000 requests.

## Slide 5
05 EVIDENCE
Observed is not proven
OBSERVED
Connection pool saturation after the deployment
Recovery after the rollback
WORKING HYPOTHESIS
Retry amplification under the new configuration
Plausible, not confirmed
NOT YET DONE
Causal load test
Needed to confirm or reject the hypothesis (Owner B, by day 7)
Conclusion: the link to deployment and rollback is observed; the root cause is not yet established.

## Slide 6
06 RESPONSE
Roll back first, then verify baseline
Detection
Triage
Rollback
Verify baseline
Retrospective
09:08
First alert fires
09:17
Investigation starts
09:35–09:48
Rollback executed (13 min)
10:06
Error rate confirmed at baseline
After recovery
Review and follow-up actions
ON-CALL
Handles the rollback
SERVICE OWNER
Authorizes restoration
Verification comes after rollback: baseline can only be confirmed once the rollback is complete.

## Slide 7
07 ACTIONS
1 of 3 actions complete; 2 still planned
Owner | Action | Deadline | Status
Owner C | Add saturation alert | Day 5 | Complete
Owner B | Run causal load test | Day 7 | Planned
Owner A | Cap retries | Day 10 | Planned
Sorted by deadline. The load test checks the retry-amplification hypothesis; the retry cap targets it.
1
Complete: saturation alert
2
Planned: load test, retry cap

## Slide 8
08 LESSONS
Three lessons to carry forward
01
Separate observed evidence from the hypothesis
Pool saturation and recovery after rollback are observed; retry amplification stays unproven until the causal load test runs.
02
Failed requests are not affected people
1,000 of 9,000 requests failed (11.1%). The number of distinct affected users is unknown.
03
Recovered is not the same as prevented
Baseline was verified at 10:06. Preventing recurrence depends on the planned load test (day 7) and retry cap (day 10).