## Slide 1
Review of Simulated Service Disruption Incident
A clear recount for operations managers • Process-improvement discussion
INCIDENT WINDOW
09:00 – 10:06
66 minutes • Fictional scenario
WHAT HAPPENED
Errors rose after a 09:00 deployment and fell after rollback.
IMPACT IN WINDOW
1,100 of 10,000 requests failed (11.0%).
OUTCOME
Error rate returned to baseline by 10:06.
Decision focus: Recovery is verified. Preventing recurrence still depends on planned follow-up work — see Actions (slide 7).
All data are synthetic. This is a fictional service incident for review purposes.

## Slide 2
Impact: 1 in 9 requests failed
Incident window 09:00–10:06 • Unit: requests
02 • IMPACT
TOTAL REQUESTS
10,000
FAILED
1,100 • 11.0%
SUCCEEDED
8,900 • 89.0%
Requests by outcome (count)
Chart: 
| Succeeded | Failed
Requests | 8900 | 1100
Arithmetic: 1,100 ÷ 10,000 = 11.0% • 10,000 − 1,100 = 8,900
IMPORTANT CAVEAT
Counts refer to requests, not distinct users.
Distinct affected users are unknown — do not read 1,100 as 1,100 people.

## Slide 3
Timeline: 66 minutes, deployment to baseline
09:00 to 10:06 • Six recorded events
03 • TIMELINE
09:00
Deployment
09:08
First alert
09:17
Investigation starts
09:35
Rollback begins
09:48
Rollback complete
10:06
Back to baseline
Detection: 8 min • Alert to investigation: 9 min • Rollback: 13 min (09:35–09:48) • Rollback complete to baseline: 18 min

## Slide 4
Error rates peaked at 25% at 09:30
Six point-in-time observations • Unit: percent of requests erroring
04 • RATES
Observed error rate (%) by time
Chart: 
| 09:00 | 09:15 | 09:30 | 09:45 | 10:00 | 10:15
Error rate (%) | 2 | 18 | 25 | 14 | 4 | 1
PEAK
25% at 09:30
+23 pts vs 09:00 (2%)
RECOVERY IN DATA
4% at 10:00, then
1% at 10:15
Do not equate these six observations with the window-wide rate of 11.0%.
All six observations shown: 2 / 18 / 25 / 14 / 4 / 1 percent at 09:00 / 09:15 / 09:30 / 09:45 / 10:00 / 10:15.

## Slide 5
Evidence: what we know — and what we do not
Keep observation, hypothesis, and unfinished testing separate
05 • EVIDENCE
OBSERVED
• Connection pool saturation after deployment
• Recovery after rollback, with baseline restored by 10:06
WORKING HYPOTHESIS
Retry amplification under the new configuration.
This is a hypothesis to test — not a confirmed root cause.
NOT YET COMPLETED
A causal load test has not yet been completed.
Without it, causality remains unproven.
Conclusion for discussion: Timing supports the hypothesis, but timing alone does not prove cause.

## Slide 6
Response flowed in five steps
Verification came after rollback — not before it
06 • RESPONSE
1
Detection
2
Triage
3
Rollback
4
Verify baseline
5
Retrospective
ON-CALL
Handles the rollback (step 3).
SERVICE OWNER
Authorizes restoration.

## Slide 7
Actions: 1 of 3 complete, 2 still planned
Planned actions are not complete — deadlines are in days
07 • ACTIONS
Action | Owner | Deadline | Status
Cap retries | Owner A | Day 10 | Planned
Run causal load test | Owner B | Day 7 | Planned
Add saturation alert | Owner C | Day 5 | Complete
EARLIEST DEADLINE
Day 5 — alert
Complete
STILL PLANNED
Load test (Day 7)
Cap retries (Day 10)
For managers: The alert is in place. Proving cause (Day 7) and capping retries (Day 10) remain open.

## Slide 8
Lessons to carry into improvement work
08 • LESSONS
LESSON 1
Separate observed evidence from the root-cause hypothesis.
Saturation and recovery were observed; retry amplification is still to be tested.
LESSON 2
Preserve the distinction between failed requests and affected people.
1,100 failed requests ≠ 1,100 users; distinct users are unknown.
LESSON 3
Recovery is verified; preventing recurrence still depends on planned work.
Baseline by 10:06 — Days 7 and 10 still ahead.
Decision for this review: Treat the incident as recovered — and the cause as unproven until the Day 7 load test reports.
All data are synthetic. Window 09:00–10:06 (66 minutes) • 1,100 of 10,000 requests failed (11.0%).