## Slide 1
CEDAR SENSOR NETWORK / ENGINEERING STEERING GROUP
Approve a staged pilot with a 3.1-year simple payback
Recommendation: Approve a staged pilot
$250k
Investment
$80k
Annual saving
3.1 years
Simple payback
Simple payback = investment / annual saving
= $250k / $80k per year = 3.1 years (rounded)
Verify the pilot before committing to wider rollout.
Field sensor rollout • Synthetic values • k = thousands
01 / 04

## Slide 2
CEDAR SENSOR NETWORK / PERFORMANCE
Actual readings miss target in every quarter
Quarterly volume | readings
Chart: 
| Q1 | Q2 | Q3 | Q4
Actual | 950 | 840 | 850 | 730
Target | 980 | 900 | 960 | 800
FULL-YEAR GAP
270
readings below target
Q3 has the largest shortfall:
110 readings.
Synthetic values • Actual total: 3,370 readings | Target total: 3,640 readings
02 / 04

## Slide 3
CEDAR SENSOR NETWORK / SITE READINESS
Central has the highest volume and lowest on-time rate
Site comparison | Volume in readings; on-time performance in percent
Site | Volume | On time | Risk
North | 330 | 95% | Staffing
Central | 490 | 86% | Hardware
South | 310 | 88% | Training
IMPORTANT RISK
Verify the pilot before wider rollout.
Field sensor rollout • Synthetic values
03 / 04

## Slide 4
CEDAR SENSOR NETWORK / EXECUTION AND DECISION
Gate wider rollout on a post-pilot go/no-go decision
PILOT / Complete the four steps, then review the evidence
01 Install
02 Calibrate
03 Validate
04 Monitor
AFTER THE PILOT / GO / NO-GO CHECKPOINT
Engineering steering group reviews pilot verification, monitoring evidence and site risks.
GO • Authorize wider rollout
NO-GO • Hold rollout; resolve issues
Field sensor rollout • Synthetic decision brief
04 / 04